### Release Plan

Product name: Bite (Working Title)

Team Name: Munchies

Release Name: v0.1 - Brunch

Release Date: 8 March 2022

Revision Number: 0.1

Revision Date: 10 January, 2022

### High-Level Goals

A working app that matches users with restaurants in their area matching their search preferences. App should take the user's location (either by specified zip code or location services), and get relevant restaurant listings from Yelp API.

### User Stories for release

Sprint 1: 12 - 25 Jan

* Provide a list of restaurants based on users location using Yelp API

Sprint 2: 16 Jan - 8 Feb

* Implementing filters such as radius, price, cuisine, etc

Sprint 3: 9 - 22 Feb

* Implement user cache and add more detail to the search

Sprint 4: 23 Feb - 8 March

* Match users with specific a restaurant based off of their filter preferences

### Product Backlog

Allow the user to create a profile and save their food preferences onto that profile.

### Project Presentation

<https://www.figma.com/file/eW8HHzsMXfRivOIafCix1r/Bite?node-id=0%3A1>